Action's implementation technical progress (cumulated %)

|  | 2016 |  | 2017 |  | 2018 |  | 2019 |  | 2020 |  | 2021 |  | 2022 |  | 2023 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action level | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR |
|  | 1 | 1 | 11 | 11 | 15 | 15 | 17 | 17 | 44 | 45 | 51 | 63 | 90 | 75 | 100 | 100 |
| Activity | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR |
| 1 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |
| 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 36 | 36 | 68 | 68 | 99 | 68 | 68 | 100 |
| 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 29 | 29 | 29 | 29 | 80 | 69 | 69 | 100 |
| 4 | 0 | 0 | 43 | 43 | 65 | 65 | 79 | 79 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |

All the activities and the Action will achieve 100% of technical progress by their actual end dates